WAA final project schedule

Team 4

|  |  |
| --- | --- |
| No. | Team Member |
| 1 | Dawit Zerom Weldeslassie |
| 2 | Lkhagvazaya Gantulga |
| 3 | Orgilbat Batsaikhan |
| 4 | Tamir Bold |
| 5 | Win Htut Aung |

Friday: Created project back-end, and front-end. Created database schema. Made a schedule and assigned all tasks to each group member.

Saturday: Worked on individual tasks studying keycloak implementation, creating back service, and making the application's skeleton.

Sunday: Finished property API with image uploading. Created property list fetching, creating, and editing logic on the frontend

Monday: Continue working on keycloak. Bug fix on image uploading. Start implementing redux context API with the router. Continue working on individual tasks.

Tuesday: Prepare for the final exam

Wednesday: Prepare for the final exam

Thursday: Merged all finished tasks property CRUD, request CRUD, and Submit an application request API with the front end. Dashboard creating on owners. The backend sends an email using a dependency package.

Friday: Integrate keycloak with frontend. Only authorized users can do actions. Forgot the password using keycloak. Frontend viewing pages based on the role. Added owner list, and customer list.

Saturday: Prepared final fixing bug fixing, prepare data, and made video.

Project Presentation Video You Tube Link : https://www.youtube.com/watch?v=QkMQqFPUfXo